## Slide 1
NISER WEBSITE MODERNISATION INITIATIVE
Implementation Status & Delivery Review
Implementation Plan v1.1 — Phases 1–4 complete · All 26 deliverables · 7 AI capabilities live
Presented by: [Name]
[Date] · Internal management review
Notes: This review covers delivery against the full v1.1 implementation plan. Every item has been verified directly in the codebase — not claimed from documentation.

## Slide 2
OVERVIEW
Executive Summary
NISER Website Modernisation — Implementation Review
2 / 18
• All 26 core deliverables + 7 AI capabilities implemented — Phases 1–4 complete
• Quality benchmark: 79/100 vs baseline 41/100 — year-one target ≥75 already met
• Cited AI research assistant, semantic search, researcher AI tools, policy monitoring, Yorùbá/Hausa/Igbo translation
• Full Flutter mobile app shipped: chatbot, push notifications, offline support
• NDPR-aligned privacy stack: cookie consent, cookieless analytics option, durable audit logging
• All quality gates green: lint ✓ typecheck ✓ 26/26 tests ✓ production build (160+ pages) ✓
Notes: Lead with the benchmark number — we started last among twelve peer institutions at 41/100. Everything in this deck maps one-to-one to acceptance criteria in the plan.

## Slide 3
METHOD
How This Was Verified
NISER Website Modernisation — Implementation Review
3 / 18
• Line-by-line audit of Implementation Plan v1.1 against the actual repository
• Every deliverable traced to file paths, endpoints, or running behaviour
• Live smoke tests executed during review:
• Chatbot streaming endpoint · semantic search API
• /yo/insights/… returning real machine-translated Yorùbá
• CKAN-compatible API · podcast RSS · recommendations API
• Automated gates re-run before this presentation
Notes: Emphasise rigour: nothing here is aspirational roadmap language. Where implementation deviated from the original plan — usually exceeding it — deviations are flagged.

## Slide 4
TECHNOLOGY
Platform Architecture Delivered
NISER Website Modernisation — Implementation Review
4 / 18
Layer | Technology delivered
Frontend | Next.js 14 (App Router, TypeScript) + Tailwind
CMS | WordPress headless REST API — 15+ content types
Search | Elasticsearch (BM25) + Qdrant vectors — hybrid ranking
Analytics | Self-hosted Matomo (cookieless-capable) + goals automation
Email / Push | Brevo (with fallbacks) · Firebase Cloud Messaging topics
Edge & CDN | Cloudflare cache rules + Cache-Tag purge middleware
Open data | CKAN 2.10 Docker stack + CKAN-compatible JSON API
DevOps | GitHub Actions CI/CD · Docker Compose (10 services) · VPS scripts
Notes: Architecture matches the design document with pragmatic substitutions: Matomo replaces Plausible, and search went beyond planned Algolia/Meilisearch to an owned hybrid stack.

## Slide 5
COMPLETE ✓
Phase 1: Emergency Triage (Days 1–30)
NISER Website Modernisation — Implementation Review
5 / 18
• Image optimisation pipeline: AVIF/WebP via next/image sitewide
• Cloudflare CDN active — tiered caching + granular Cache-Tag purge API
• Security headers on every response (nosniff, X-Frame-Options, Referrer-/Permissions-Policy)
• Newsletter capture wired end-to-end: Brevo confirmation emails + unsubscribe tokens
• Accessibility baseline: lang=en, alt-text audited, working skip-nav on all pages
Notes: All seven Phase-1 action items closed — including the newsletter form which previously only simulated success; now connected to the real subscription API.

## Slide 6
COMPLETE ✓
Phase 2: Core Rebuild (Days 31–90)
NISER Website Modernisation — Implementation Review
6 / 18
• Homepage: hero, audience pathways, featured researcher (weekly rotation), news/events widgets
• Publications archive: filters, DOI resolution, PDF downloads, APA/BibTeX/Chicago citation export
• Researcher profiles + ORCID auto-sync (recent works + affiliation, cached 24 h)
• Insights & policy briefs blog: author attribution, social share (X/Facebook/LinkedIn/WhatsApp)
• Events calendar: filters, iCal export, recordings · News detail pages (NewsArticle schema)
• Unified hybrid search across all content types
Notes: Highlight ORCID sync and citation export as researcher-facing wins; both were explicit audit gaps now closed, together with event/news detail-page 404 risks.

## Slide 7
COMPLETE ✓
Phase 3: Knowledge Infrastructure (Days 91–180)
NISER Website Modernisation — Implementation Review
7 / 18
• Open data: CKAN client + /api/ckan/* compatible endpoints; CMS fallback keeps /data live pre-install
• Schema.org JSON-LD: Organization, ScholarlyArticle/Report, Person, Event, NewsArticle
• Sitemap.xml (static + dynamic slugs incl. divisions & datasets) + robots.txt
• Research division landing pages /divisions/[slug]: team, projects, publications, insights, contact
• WCAG tooling: npm run wcag-audit → 0 critical failures across 108 files; accessibility statement live
Notes: CKAN ships two ways: a Compose stack for self-hosting and an API-compatibility layer so consumers get valid CKAN JSON today. Third-party accessibility certification remains an ops activity.

## Slide 8
COMPLETE ✓
Phase 4: Engagement & Sustainability (Days 181–365)
NISER Website Modernisation — Implementation Review
8 / 18
• Multimedia: seminar podcast RSS feed (iTunes tags) ready for Spotify/Apple submission
• npm run matomo-report — monthly Director's analytics report auto-generated
• npm run matomo-goals — idempotent provisioning of conversion goals
• Content Governance Policy published: owners, SLAs, CMS roles, AI rules
• Year-one benchmark: npm run benchmark — 8-dimension composite scoring (current: 79/100)
Notes: The measurement loop the plan required is automated rather than manual — reports and goals scripts can be scheduled from cron without engineering involvement.

## Slide 9
AI INTEGRATION
Section 9: The Seven AI Capabilities
NISER Website Modernisation — Implementation Review
9 / 18
# | Capability | Status
1 | Research Chatbot (RAG, cited answers) | Delivered — web + mobile
2 | Semantic publication search (BM25 + kNN) | Delivered
3 | Policy Brief Generator (human-in-the-loop) | Delivered — hardened
4 | Literature Review Assistant (PDF upload) | Delivered — exceeds plan
5 | Content recommendations | Delivered — web + mobile
6 | Policy Monitor & Alerts | Delivered — multi-feed + push escalation
7 | Translation (Yorùbá/Hausa/Igbo) | Delivered — locale routes live
Notes: All seven capabilities from Section 9 are implemented; three were initially partial (brief-generator gating/audit log, monitor feeds/formatting, translation locales) — closed during hardening passes.

## Slide 10
AI SPOTLIGHT
Deep-Dive: Chatbot & Semantic Search
NISER Website Modernisation — Implementation Review
10 / 18
• RAG over NISER's own corpus — answers only with cited sources
• SSE token streaming · multi-turn memory · visitor-interest personalisation
• Reciprocal Rank Fusion merges vector + keyword retrieval (k=60)
• 3-tier grounding ladder: repository → external web → general knowledge, each labelled
• Guardrails: domain-restricted prompt, fallback protocol, prompt-injection hardening, Turnstile + rate limits
• Hybrid search UI: keyword ⇄ AI-enhanced toggle with match-reason explanations
Notes: The grounding ladder exceeds plan scope — questions outside the knowledge base are labelled instead of hallucinated. Sessions are ephemeral by default per NDPR requirements.

## Slide 11
AI SPOTLIGHT
Deep-Dive: Researcher Tools & Policy Monitor
NISER Website Modernisation — Implementation Review
11 / 18
• Policy Brief Generator: audience-targeted drafts (<60 s), deny-by-default admin gating
• Firestore audit trail: model, sources, timestamp — retained 5 years
• Literature Review Assistant: archive synthesis + up to 5 uploaded PDFs/DOCX, refinement modes, confidence warnings
• Policy Monitor: multi-source RSS, division classification, LLM summaries, structured daily brief
• Delivery SLA: brief by 07:00 WAT · urgency escalation pushes high-impact alerts to mobile rapid-response topic
• Human oversight enforced: drafts until a named researcher approves
Notes: Human-in-the-loop is technically enforced, not just policy: approval workflows write durable audit records.

## Slide 12
AI SPOTLIGHT
Multilingual Access — Capability 7
NISER Website Modernisation — Implementation Review
12 / 18
• URL patterns live: /yo/insights/[slug], /ha/…, /ig/…
• On-demand translation (NLLB/Gemini) with 30-day translation-memory cache
• Terminology glossary protection — technical terms never mistranslated
• Header switcher: English | Yorùbá | Hausa | Igbo
• Machine-translation disclosure + human-review queue (quality-scored)
• Mobile: Settings language preference drives translate-tool defaults
• Verified live: insight page rendered in Yorùbá with correct diacritics
Notes: NISER becomes one of very few Nigerian institutions publishing policy analysis in indigenous languages.

## Slide 13
RESPONSIBLE AI
Governance, Privacy & Compliance
NISER Website Modernisation — Implementation Review
13 / 18
• Cookie consent banner: Accept (full measurement) / Decline (cookieless) — Matomo consent-gated
• AI audit log: model/version, sources, timestamps in Firestore (5-year retention policy)
• Admin-only gating on internal AI endpoints — secure by default
• Content Governance Policy page: editorial owners, cadences, role matrix, AI principles
• Ephemeral chat sessions · no PII storage · privacy notices at point of collection
Notes: Governance moved from document-only to technically enforced — consent state controls tracking behaviour; approvals write durable records.

## Slide 14
MOBILE TRACK
Mobile App (Flutter) — v1.0
NISER Website Modernisation — Implementation Review
14 / 18
• 5-tab shell: Home · Publications · People · Ask NISER · More
• Full browsing: publications, researchers, insights, events (+iCal), news, open-data catalogue
• Streaming chatbot with citations, history persistence, clear-session
• FCM push incl. rapid-response topic · in-app notification feed + preferences
• Related-content carousel with Save-for-offline · saved library · offline banner
• Settings: content-language preference · 12 test suites + 4-flow integration tests · CI with emulator
Notes: The mobile track was marked 'not started' in June's status report — now feature-complete through release readiness (M0–M5).

## Slide 15
VERIFICATION
Quality Assurance Evidence
NISER Website Modernisation — Implementation Review
15 / 18
Gate | Result
ESLint | 0 errors
TypeScript strict check | Clean
Unit/integration tests (web) | 26 / 26 pass
Mobile tests | 12 suites + 4-flow integration
Static WCAG AA audit | 0 critical failures (108 files)
Production build | ✓ 160+ static pages
8-dimension quality benchmark | 79 / 100 (target ≥ 75)
Notes: All gates run in CI on every commit. Benchmark decomposes into performance, SEO, accessibility, freshness, mobile-readiness, security headers, functionality, structured data — repeatable with one command.

## Slide 16
IMPACT
Metrics: Baseline → Today
NISER Website Modernisation — Implementation Review
16 / 18
Metric | Baseline | Plan target (Yr 1) | Current status
Composite quality score | 41/100 | ≥ 75/100 | 79/100 ✅
Search | None/basic | Working search | Hybrid semantic + keyword
Languages | 1 (English) | 4 planned | 4 live
AI capabilities | 0 | 7 | 7 delivered
Mobile app | None | Planned | v1.0 complete
Open data API | None | CKAN | CKAN-compatible API live
Analytics reporting | None | Monthly reports | Automated
Notes: Benchmark captured against local deployment; re-run post-deploy with the same command for apples-to-apples reporting.

## Slide 17
TRANSPARENCY
Remaining Operational Activities
NISER Website Modernisation — Implementation Review
17 / 18
• No outstanding code deliverables — remaining items are process / infrastructure:
• Third-party WCAG 2.1 AA certification audit (consultant engagement)
• CKAN production install on VPS + initial 10 datasets with codebooks
• Podcast platform submissions (Spotify / Apple) once branding approved
• Production deploy + benchmark re-run against live URL
• Annual cycles: AI ethics review, governance review, profile-completeness audits
Notes: These require budget sign-off or institutional decisions rather than development effort; tooling is already prepared to make execution quick.

## Slide 18
DECISION POINTS
Recommended Next Steps
NISER Website Modernisation — Implementation Review
18 / 18
• 1. Approve production deployment window (scripts ready)
• 2. Commission third-party accessibility certification
• 3. Stand up CKAN + publish first 10 datasets
• 4. Nominate AI Quality Officer & language reviewers (per governance policy)
• 5. Schedule quarterly benchmark runs · submit podcast to platforms
• Ask: sign-off on ops checklist + credentials for VPS / Vercel / Matomo admin
50 years of research output — now conversationally accessible, monitored daily, readable in Nigeria's major languages.
Notes: Close by tying back to mission: negligible running cost (~$60–80/month per plan) for transformative capability.